Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 03-12-2025 |
| --- | --- |
| Project Name | Bookstore |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule

The Project Planning Phase defines how the Online Multi-Vendor Bookstore Platform will be developed using the Agile Scrum methodology. Features are broken into user stories and distributed across sprints based on complexity and priority. This planning ensures predictable delivery of core modules such as user authentication, book browsing, search, ordering, payments, and review system.

| Sprint | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- |
| Sprint-1 | USN-1 | As a user, I can sign up and log in securely. | 3 | High |
|  | USN-2 | As a user, I can reset my password if forgotten.. | 2 | Medium |
| Sprint-2 | USN-3 | As a user, I can browse and search for books by title, author, or category. | 3 | High |
|  | USN-4 | As a user, I can view complete book details (price, author, description). | 2 | Medium |
| Sprint-3 | USN-5 | As a user, I can add books to the cart and proceed to checkout.. | 3 | High |
|  | USN-6 | As a user, I can make secure online payments and place orders. | 3 | High |
| Sprint-4 | USN-7 | As a user, I can view my order history and current order status. | 2 | Medium |
|  | USN-8 | As a user, I can write a book review and rate it after purchase. | 2 | Medium |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 20 November 2025 | 28 November 2025 | 20 | 28 November 2025 |
| Sprint-2 | 20 | 6 Days | 23 November 2025 | 30 November 2025 | 20 | 30 November 2025 |
| Sprint-3 | 20 | 6 Days | 26 November 2025 | 1 December 2025 | 20 | 1 December 2025 |
| Sprint-4 | 20 | 6 Days | 27 November 2025 | 2 December 2025 | 20 | 2 December 2025 |

Conclusion:

The sprint roadmap confirms that the entire Bookstore platform MVP can be developed across four sprints with balanced workloads and consistent sprint velocity. Each sprint delivers a production-ready module, ensuring continuous progress and minimal project risk.