Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 05-12-2025 |
| --- | --- |
| Project Name | FlightHub - Flight Booking Application |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Product Backlog & Sprint Schedule -FlightHub

The Project Planning Phase defines how the FlightHub Flight Booking Application will be developed using the Agile Scrum methodology. Features are broken down into user stories and distributed across sprints based on complexity and priority. This planning ensures predictable delivery of core modules such as user authentication, flight search and filtering, booking and payment processing, ticket management, and admin-based flight scheduling and monitoring.

| Sprint | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- |
| Sprint-1 | USN-1 | As a user, I can sign up and log in securely. | 3 | High |
|  | USN-2 | As a user, I can reset my password if forgotten.. | 2 | Medium |
| Sprint-2 | USN-3 | As a user, I can search and filter flights by origin, destination, date, and travel class. | 3 | High |
|  | USN-4 | As a user, I can view complete flight details (timing, airline, price, seats, duration). | 2 | Medium |
| Sprint-3 | USN-5 | As a user, I can book a flight by entering passenger details and payment method.. | 3 | High |
|  | USN-6 | As a user, I can manage bookings — cancel and view booking confirmation. | 3 | High |
| Sprint-4 | USN-7 | As a user, I can view my booking history and upcoming trip details. | 2 | Medium |
|  | USN-8 | As an admin, I can add, update, and delete flights. | 3 | High |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 20 November 2025 | 28 November 2025 | 20 | 28 November 2025 |
| Sprint-2 | 20 | 6 Days | 23 November 2025 | 30 November 2025 | 20 | 30 November 2025 |
| Sprint-3 | 20 | 6 Days | 26 November 2025 | 1 December 2025 | 20 | 1 December 2025 |
| Sprint-4 | 20 | 6 Days | 27 November 2025 | 2 December 2025 | 20 | 2 December 2025 |

Conclusion:

The sprint roadmap confirms that the FlightHub Flight Booking platform MVP can be developed across four sprints with balanced workloads and consistent sprint velocity. Each sprint delivers a production-ready module, ensuring continuous progress and minimal project risk.